CORDOVA PUBLIC COLLEGE
COLLEGE OF COMPUTER STUDIES

SOFTWARE TEST DOCUMENT

Herbal AI Verification and Validation Plan

Project: Herbal AI - Botanical Knowledge and AI-Assisted Healthcare System

Revision 1.0 | 31 August 2026

# Project Team and Contribution Allocation

| Member | Role | Primary Contribution | Allocation |
| --- | --- | --- | --- |
| Kevin C. Mercado | Project Manager; Backend Developer | Project planning and coordination; backend architecture; API, authentication, database, integration, testing, and technical documentation | 40% |
| Devon Descipulo | Backend Developer | Backend feature development; API/controller/repository support; database and integration support; testing | 30% |
| Eumar Cabaluna | Frontend Developer | Next.js interface development; responsive pages and components; frontend integration, usability, and UI testing | 30% |

Total contribution allocation: 100%. Each member has an allocation above the 20% minimum requirement.

# 1. Purpose

This document defines how Herbal AI requirements are verified. A feature is marked Verified only when repeatable evidence demonstrates that its acceptance criterion is met.

# 2. Verified Baseline

| Check | Result | Evidence |
| --- | --- | --- |
| Backend automated tests | 28/28 passed | 5 Vitest test files. |
| Backend lint and TypeScript | Passed | ESLint and npx tsc --noEmit. |
| Frontend lint and TypeScript | Passed | ESLint and npx tsc --noEmit. |
| Frontend production build | Passed | Next.js production build generated 18 routes. |

# 3. Test Levels

| Level | Purpose | Current State |
| --- | --- | --- |
| Automated API testing | Validate selected route behavior, validation, access control, herb search, and selected system flows. | Executed; 28 passing tests. |
| Integration testing | Verify frontend-backend, database, Gemini, Cloudinary, SMTP, and Socket.io flows. | Pending recorded evidence. |
| User acceptance testing | Verify practical tasks with representative users and administrators. | Pending at least 5 participant records. |
| Performance testing | Measure landing page, search, AI, API, and 500-user targets. | Pending staging/production environment. |
| Deployment/recovery testing | Verify health checks, TLS, logs, rollback, backup, and restore. | Pending Docker-enabled target host. |

# 4. Traceability and Acceptance

The detailed requirements-to-test mapping is maintained in Docs/REQUIREMENTS_TRACEABILITY_MATRIX.md. Functional requirements use TC-HERB, TC-CHAT, TC-SUG, TC-ADMIN, TC-COMM, TC-MSG, TC-COM, and TC-AUTH identifiers. Usability and performance requirements use TC-UX, TC-A11Y, and TC-PERF identifiers.

# 5. Test Execution Procedure

Prepare controlled test accounts and approved test data.

Execute the test case using documented preconditions and steps.

Record expected result, actual result, date, tester, evidence, and any defect ID.

Classify the result as Pass, Fail, Blocked, or Not Run.

Retest fixed defects and obtain reviewer sign-off before marking a requirement Verified.

# 6. Defect Severity

| Severity | Definition |
| --- | --- |
| Critical | Credential exposure, unauthorized access, data loss, service outage, or unsafe AI behavior. |
| Major | Required feature failure or materially incorrect result. |
| Minor | Usability/cosmetic issue with a safe workaround. |

# 7. Exit Criteria

Final acceptance requires complete traceability, required functional test evidence, UAT records, performance results, deployment/recovery evidence, resolved critical/major defects, and adviser or panel sign-off for any documented exception.